Common Good Cocktail House

Website Review & Findings

Prepared for Mike · 2026-04-08

# Summary

Common Good already has strong bones: a Next.js front-end with a purpose-built admin panel covering Home, Pages, Header & Nav, Menu, Coffee, Events, Images, Form Data, Type & Fonts, and Settings. The visual direction is tasteful — muted greens, warm oranges, generous type. What's holding the site back is (a) a handful of broken assets that make the home page look unfinished, (b) no mobile navigation, (c) real content not yet populated (menu photos, events, shop links), and (d) several planned integrations (Toast, OZNR, Instagram, forms) that are scaffolded but not wired.

The good news: nothing below requires a rebuild. It's all incremental work on the existing architecture. A focused first PR can fix every P0 bug in an afternoon; the P1 feature work is where the site actually becomes useful to customers.

# What's working well

- Clean, distinctive visual language — the muted green + orange palette, generous letter-spacing, and understated type read as grown-up and local, not chain-bar.

- The admin panel is genuinely well-scoped: separate editors for Home carousel, Menu tabs, Coffee, Events, Images, Form Data, Fonts, and Settings. The Home editor already supports Text / Image / Form slide types and drag-to-reorder.

- Menu page structure is solid: tabs for Seasonal, Classics, Non-Alcoholic, Beer & Wine; swipeable cocktail carousel; description fields with flavor-tag brackets that read like a tasting note.

- Events page uses a real calendar grid with month navigation — good starting point.

- Shop page already conceptually splits Bottles & Merch, Cocktails To Go, Memberships, and Gift Cards, which maps cleanly onto the Toast + OZNR split.

- Page titles are set correctly ("Common Good Cocktail House | Glen Ellyn, IL").

# What's broken or missing

## P0 — Blocking bugs

### 1. Home hero background image is 404

Evidence: network panel shows GET /images/backgrounds/home-bg.jpg → 404.

Impact: the home page is the first thing anyone sees, and it's currently a black rectangle with barely-visible text ("Your Bepis Is Your Bepis"). This alone makes the site look broken.

Fix: restore the file or wire the hero to the admin-controlled Background Image field and ship a fallback in /public.

### 2. Logo returns 400 from next/image

Evidence: /_next/image?url=%2Fimages%2Flogo%2Flogo.png&w=3840&q=75 → 400. The admin login screen shows a broken-image icon.

Likely cause: the source PNG is missing, corrupt, or smaller than the requested w=3840, or next.config.mjs images config doesn't permit the path/size.

Fix: verify the asset, cap the sizes prop on the <Image> component, and add a fallback.

### 3. No mobile navigation

Evidence: at 390×844 (iPhone 14) the full horizontal nav (MENU / COFFEE / EVENTS / logo / CLUB / SHOP / ABOUT) still renders. No hamburger.

Impact: this is by far the biggest UX problem for a bar. The overwhelming majority of visits to a local cocktail site come from phones — people deciding where to go tonight. A cramped desktop nav on mobile signals "not built for me."

Fix: implement a proper responsive header with a hamburger below ~768px and a full-screen or slide-in drawer. Lock body scroll when open. Tap targets ≥ 44px.

### 4. Large empty white band on the home page

Evidence: scrolling the home page reveals a tall unstyled white rectangle, then the nav bar reappears at the bottom.

Likely cause: either the nav is rendered twice (layout + page), or the hero uses 100vh and the page has no footer yet, leaving a visual gap.

Fix: audit the home layout, remove the duplicate, add a proper footer.

## P1 — Feature gaps vs. your stated goals

### 5. Menu carousel needs real cocktail images and expandable menu-page PNGs

Today every cocktail shows a placeholder "CG" tile. You described the intended experience clearly: photos of cocktails, click to expand to the printed menu-page PNG, swipeable across all drinks, with text-only entries mixed in. The carousel and data model are already there — what's missing are (a) per-cocktail image + menuPagePng fields in the admin, (b) a lightbox/modal with pinch-zoom on mobile, and (c) a deliberate text-only card style so the un-photographed drinks still look intentional.

### 6. Home carousel needs content + Instagram slides

The admin already supports Text, Image, and Form slide types — good foundation. Two gaps: the current slides are just the three placeholder text lines, and there's no Instagram integration. I'd recommend adding an Instagram slide type that pulls your latest 3–6 posts via the Meta Graph API with a daily refresh cached to your database. Alternatives (manual oEmbed paste, third-party services like Curator.io) work but are either more tedious or add a monthly cost.

### 7. Events calendar is empty and calendar-only

The April 2026 grid has zero events. Beyond populating it, the calendar grid alone is hostile on mobile — tiny cells, hard to read. Add a prominent "Upcoming" list view above or beside the grid, show a dot indicator on busy days, make each event clickable to a detail view with RSVP/ticket link and an .ics / "Add to Google Calendar" option.

### 8. Toast and OZNR integrations

The Shop page already splits into the four tabs that map onto your two platforms: Toast for Cocktails To Go and Gift Cards, OZNR for Memberships and Bottles & Merch. Currently every tab has a single "Shop Now" button that doesn't go anywhere useful. The fix is small: add URL fields for each platform in Settings, deep-link each tab's CTA, show a "Powered by Toast/OZNR" microcopy so customers aren't jarred by the domain change, and also surface these links in the footer. Iframe-embedding Toast checkout is possible but check their ToS first — linking out is lower-risk.

Please send the exact Toast and OZNR URLs so we can set sensible defaults.

### 9. Custom forms system

You have a Form Data submissions viewer and the Home carousel supports a Form Slide type. What's missing is the form-builder itself — staff need to be able to create a "Private Event Inquiry" form without touching code. Build a /admin/forms section with field types (text, email, phone, textarea, select, date), a destination email per form, honeypot + rate limiting for spam, and email delivery via Resend or Postmark.

### 10. Pages CMS is decorative

The /admin/pages editor says "No pages yet" while /about, /club, /coffee, /shop, /events, and /menu are all hardcoded. You have two paths. (a) Keep core pages in code and use Pages CMS only for ad-hoc pages like /private-events or /press. Lower risk. (b) Migrate copy-heavy pages (About, Club, Coffee, Shop hero) into the CMS so staff can edit without a deploy. More work but matches your stated goal of "coworkers easily log in to make changes." I'd recommend B for copy-heavy pages and keep the purpose-built editors for Menu, Events, and Home.

## P2 — Polish, performance, SEO, safety

- Replace "Your Bepis Is Your Bepis" — even if it's an inside joke, the default ship should be customer-safe.

- Contrast pass: hero text disappears on near-black. Add a dark gradient overlay and enforce WCAG AA (4.5:1).

- SEO: per-page titles + meta descriptions, Open Graph images for social shares, robots.txt, sitemap.xml, and a JSON-LD LocalBusiness / BarOrPub block — huge for Glen Ellyn local search.

- Analytics: add Plausible (no cookie banner needed) to track Toast/OZNR outbound clicks, form submissions, and carousel views.

- Performance: the hero image should ship as WebP/AVIF with next/image priority. The admin bundle should be code-split so it isn't downloaded by public visitors.

- Admin hardening: single shared password is fine short-term but move to per-user magic-link logins (Resend/Postmark), rate-limit the login endpoint, rotate the current password. Since the password has now been shared in this review, please rotate it.

- Global footer with address, phone, hours, social, Toast/OZNR quick links, and newsletter signup — every page needs one.

- Accessibility baseline: keyboard nav, visible focus rings, skip-to-content, alt text, one h1 per page, aria-labels on icon-only buttons. Target WCAG 2.1 AA.

- Header and footer should render your Instagram/social links (admin Settings already has the field).

- Add a Google Map embed + "Find Us" block on home and about.

- Repo housekeeping: delete the stray package-lock 2.json, document env vars in README, add a Railway preview environment for safer staff edits.

# What I tested

- Public pages: /, /menu, /coffee, /events, /shop, /club, /about.

- Admin: login, dashboard, Home Page editor, Pages editor, Settings editor.

- Network panel: asset loads, 404s, 400s, 401s.

- Mobile viewport: 390×844 smoke test of homepage nav behavior.

# Deliverables

Alongside this report you'll find CLAUDE_CODE_TASK_PLAN.md in the same /reviews folder. That file is written in the form Claude Code expects: prioritized, scoped tasks with acceptance criteria and explicit [DECIDE] callouts where you need to make a product choice before implementation. Hand it to Claude Code as-is.

# Open questions for you

1. Can you share the exact Toast and OZNR URLs for online ordering, gift cards, memberships, and merch?

2. For Instagram integration, are you willing to set up a Meta developer app + long-lived token, or do you prefer a manual "paste post URL" flow?

3. Pages CMS: do you want About / Club / Coffee editable in admin, or only brand-new pages?

4. Email provider for form submissions: Resend, Postmark, or your existing Google Workspace SMTP?

5. Should we rotate the admin password now and switch to per-user magic-link logins?